Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 10

## Meeting Details

|  |  |
| --- | --- |
| Date: | 27/08/2021 |
| Venue: | Microsoft Teams |
| Attendees: | Alexander Aloi  Shannon Dann  Aili Gong  Carl Karama  Jared Song  Redowan Mahmud |
| Apologies: |  |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Product owner was satisfied with the group’s progress |
| 2 | The group should have more meetings to go over the framework so that everyone is able to contribute and complete their assigned user stories |
| 3 | After finishing user stories for the sprint, we should look towards CI using CircleCI |
| 4 | Postman requests successfully run, the back-end can now be implemented |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Work on user authentication and sign-in | Jared Song | 31/08/2021 |
| 2 | Complete front-end for browsing books | Aili Gong | 31/08/2021 |
| 3 | Test database for deployment | Alexander Aloi | 31/08/2021 |
| 4 | Work on repositories for models | Carl Karama | 31/08/2021 |
| 5 | Work on implementing transactions | Shannon Dan | 31/08/2021 |