Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 13

## Meeting Details

|  |  |
| --- | --- |
| Date: | 06/09/2021 |
| Venue: | Microsoft Teams |
| Attendees: | Alexander Aloi  Shannon Dann  Carl Karama  Aili Gong  Jared Song |
| Apologies: |  |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | User details need to be added to JWT Token for admin verification and identification |
| 2 | CircleCI needs to be integrated by Alex as he owns the github repository |
| 3 | Join tables do not need to be created in the cloud db as it can identify foreign keys |
| 4 | Database should be populated with at least 5 users and 10 books |
| 5 | Priority is to complete searching functions before other user functions |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Work on search functionality | Jared Song | 10/09/2021 |
| 2 | Work on front-end for searching | Aili Gong | 10/09/2021 |
| 3 | Work on connecting CircleCI to the git repo | Alexander Aloi | 10/09/2021 |
| 4 | Work on review classes | Carl Karama | 10/09/2021 |
| 5 | Work on transaction classes and functionality | Shannon Dan | 10/09/2021 |