Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 14

## Meeting Details

|  |  |
| --- | --- |
| Date: | 10/09/2021 |
| Venue: | Microsoft Teams |
| Attendees: | Alexander Aloi  Shannon Dann  Carl Karama  Aili Gong  Jared Song  Redowan Mahmud |
| Apologies: |  |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Product Owner is happy with the group’s progress |
| 2 | Testing is required on the remote db - some issues with connecting to postgresql |
| 3 | Business user relation with normal user needs to be created |
| 4 | Missing user stories for searching by category added |
| 5 | User stories from previous milestone that were incorrect, were fixed to follow INVEST |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Work on implementing missing user story for search | Jared Song | 13/09/2021 |
| 2 | Work on implement front end for filtering | Aili Gong | 13/09/2021 |
| 3 | Work on connecting multiple instances to AWS RDS | Alexander Aloi | 13/09/2021 |
| 4 | Work on repositories for reviews | Carl Karama | 13/09/2021 |
| 5 | Work on business user functionality and editing | Shannon Dan | 13/09/2021 |