Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 15

## Meeting Details

|  |  |
| --- | --- |
| Date: | 13/09/2021 |
| Venue: | Microsoft Teams |
| Attendees: | Alexander Aloi  Shannon Dann  Carl Karama  Aili Gong  Jared Song |
| Apologies: |  |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Profiles and roles should be included in the JWT token for verification and security |
| 2 | More testing required for different users to connect to the remote db in AWS RDS |
| 3 | All sprint backlogs should be updated to include the missed or incomplete user stories |
| 4 | User roles and statuses should be automatically assigned when registering accounts |
| 5 | Model classes and their relationships should be finalised as soon as possible |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Work on automating roles, statuses, and requests | Jared Song | 17/09/2021 |
| 2 | Work on front-end for displaying books | Aili Gong | 17/09/2021 |
| 3 | Work on migrating db to AWS RDS to enable postgres | Alexander Aloi | 17/09/2021 |
| 4 | Work on controllers for reviews | Carl Karama | 17/09/2021 |
| 5 | Work on business user controller | Shannon Dan | 17/09/2021 |