Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 16

## Meeting Details

|  |  |
| --- | --- |
| Date: | 17/09/2021 |
| Venue: | Microsoft Teams |
| Attendees: | Alexander Aloi  Shannon Dann  Carl Karama  Aili Gong  Jared Song  Redowan Mahmud |
| Apologies: |  |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | No progress checks this week – prepare for deploying completed milestone |
| 2 | A future sprint can be dedicated to refactoring, most likely the next sprint |
| 3 | Business user api should be integrated with normal user api |
| 4 | Requests for changing user type or new books should be automated |
| 5 | Reviews will most likely not be completed for this sprint – user stories will be moved |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Work on testing for users, requests, and books | Jared Song | 18/09/2021 |
| 2 | Work on front-end for remaining user stories | Aili Gong | 18/09/2021 |
| 3 | Work on front-end for remaining user stories | Alexander Aloi | 18/09/2021 |
| 4 | Work on controllers for reviews | Carl Karama | 18/09/2021 |
| 5 | Integrate business api with user api | Shannon Dan | 18/09/2021 |