Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 8

## Meeting Details

|  |  |
| --- | --- |
| Date: | 20/08/2021 |
| Venue: | Microsoft Teams |
| Attendees: | Alexander Aloi  Shannon Dann  Aili Gong  Carl Karama  Jared Song  Redowan Mahmud |
| Apologies: |  |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Priority should be to have the back-end and front-end linked |
| 2 | Half of the user stories should be near completion by next week (mid-sprint) |
| 3 | Everyone should be able to deploy the base code themselves and run the front-end and back-end on their local IP address. |
| 4 | More frequent meetings may be required for reviewing code |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Implement methods for model classes | Jared Song | 23/08/2021 |
| 2 | Complete front-end for user login and user profile | Aili Gong | 23/08/2021 |
| 3 | Seed and link database schemas | Alexander Aloi | 23/08/2021 |
| 4 | Implement back-end functionality of logging in | Carl Karama | 23/08/2021 |
| 5 | Work on models for users and any related login models. | Shannon Dan | 23/08/2021 |