Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 9

## Meeting Details

|  |  |
| --- | --- |
| Date: | 23/08/2021 |
| Venue: | Microsoft Teams |
| Attendees: | Alexander Aloi  Shannon Dann  Aili Gong  Carl Karama  Jared Song |
| Apologies: |  |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Unable to get Postman to make API calls |
| 2 | Some group members were having issues running the project due to webpacker errors |
| 3 | Some group members were having issues cloning and accessing the github repository |
| 4 | Group progress was very stunted by inability to authenticate and sign in users |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Get Postman requests working | Jared Song | 27/08/2021 |
| 2 | Complete front-end for main page | Aili Gong | 27/08/2021 |
| 3 | Create database for deployment | Alexander Aloi | 27/08/2021 |
| 4 | Work on user authentication and login | Carl Karama | 27/08/2021 |
| 5 | Work on models for assigned user stories | Shannon Dan | 27/08/2021 |