Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 20

## Meeting Details

|  |  |
| --- | --- |
| Date: | 28/09/2021 |
| Venue: | Microsoft Teams |
| Attendees: | Jared Song  Aili Gong  Alexander Aloi  Shannon Dann  Carl Karama |
| Apologies: | N/A |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Types of HTTP responses needs to be consistent across all controllers |
| 2 | The login microservice is now referred to as ‘common’ |
| 3 | Dependencies for common files needs to be tested using maven |
| 4 | Reviews are now attached to transactions instead of users and books |
| 5 | Our burndown chart line is still below the ideal burndown – great job everyone |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Refactor microservices and inject dependencies | Jared | 01/10/2021 |
| 2 | Implement remaining front-end functionality for stories | Aili | 01/10/2021 |
| 3 | Change model to pass around objects instead of id’s for users, books, and other classes | Alexander | 01/10/2021 |
| 4 | Refactor transactions microservice | Shannon | 01/10/2021 |
| 5 | Migrate reviews to transactions from users and books | Carl | 01/10/2021 |