Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 21

## Meeting Details

|  |  |
| --- | --- |
| Date: | 01/10/2021 |
| Venue: | Microsoft Teams |
| Attendees: | Jared Song  Aili Gong  Alexander Aloi  Shannon Dann  Carl Karama  Redowan Mahmud |
| Apologies: | N/A |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Alex’s changes to services and models requires all repository queries to be updated |
| 2 | Front-end functionality broken until the repository issues are resolved – fix ASAP |
| 3 | All microservices aside from reviews and incentives have been refactored |
| 4 | Business user information not being saved to business table when creating new user |
| 5 | Our burndown chart line is still below the ideal burndown – great job everyone |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Adjust repository queries to handle new implementation | Jared | 05/10/2021 |
| 2 | Adjust front-end requests to handle new implementation | Aili | 05/10/2021 |
| 3 | Create docker images and docker files for each microservice | Alexander | 05/10/2021 |
| 4 | Fix transactions API and business user registration | Shannon | 05/10/2021 |
| 5 | Connect reviews API to user and book repository | Carl | 05/10/2021 |