Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 22

## Meeting Details

|  |  |
| --- | --- |
| Date: | 05/10/2021 |
| Venue: | Microsoft Teams |
| Attendees: | Jared Song  Aili Gong  Alexander Aloi  Shannon Dann  Carl Karama |
| Apologies: | N/A |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | More unit tests need to be written for all controllers/services/repositories |
| 2 | Complete Sprint retro |
| 3 | Refactoring report needs to be written |
| 4 | Sprint planning for next and final sprint needs to be written |
| 5 | We beat the ideal burndown – fantastic work everyone |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Write refactoring report | Jared | 08/10/2021 |
| 2 | Reconfigure ports for each microservice | Aili | 08/10/2021 |
| 3 | Look into AWS Kubernetes and deployment for final | Alexander | 08/10/2021 |
| 4 | Write tests for transactions and prepare for next sprint | Shannon | 08/10/2021 |
| 5 | Write tests for review microservice | Carl | 08/10/2021 |